# CS 250 Agile Team Charter Template

To complete this template, replace the bracketed text with the relevant information.

## SNHU Travel Scrum Events

| ## Item | ## Response |
| --- | --- |
| Business Case/Vision (value to attain) | SNHU Travel wants to attract more customers by offering trendy, niche vacation packages. The project will create a travel booking system that helps customers browse and purchase packages efficiently while helping SNHU Travel remain competitive in the travel industry. |
| Mission Statement (result to accomplish) | To develop and deliver a high-quality niche vacation booking system within five weeks using Agile Scrum practices that support collaboration, adaptation, and continuous delivery of value. |
| Project Team (team members and roles) | - Amanda (Client/Stakeholder): Provides business goals and feedback on the project - Christy (Product Owner): Creates and prioritizes the Product Backlog and ensures the product delivers value to the stakeholder - Ron (Scrum Master): Manages Scrum events, removes obstacles, and supports the Project Team. - Nicole (Developer): Designs and develops software features while collaborating with the team. - Brian (Tester/QA): Creates acceptance criteria, tests the application, and helps resolve defects. |
| Success Criteria | Start date: May 2026 Expected completion date: Five weeks after Start Date Final deliverable: A functioning travel booking application for niche vacation packages exported as a runnable JAR file. Key project objectives: Expand SNHU Travel customer base, provide an easy-to-use booking platform, deliver working software incrementally, maintain software quality through testing, complete goals on time. |
| Key Project Risks | Risks include undefined customer requirements, tight development deadlines, communication issues between team members, software bugs and defects, and potential delays during testing or integration. Risks will be addressed through daily scrum meetings, backlog prioritization, sprint reviews, and continuous adaptation. |
| Rules of Behavior (values and principles) | Team members will demonstrate respect, accountability, collaboration, transparency, and adaptability throughout the project. The team will follow Agile values by communicating, delivering working software, collaborating with the stakeholder, and responding to change. Team members are expected to attend scrum meetings, complete assigned tasks, provide feedback, and support each other in meeting goals. |
| Communication Guidelines (scrum events and rules) | The Agile team will participate in sprint planning, daily scrum meetings, sprint reviews, retrospectives, and backlog refinement sessions. Daily scrum meetings will be brief, focused on progress, blockers, and upcoming work. Communication should remain professional, clear, and focused on objectives. Team members should raise issues early and often so the scrum master can help remove obstacles quickly. |