## Slide 1: Agile Software Development at ChadaTech
Blake Merry
CS-250 Software Development Lifecycle
Prof. Denise Washington
June 21, 2026

## Slide 2: Scrum-Agile Team Roles
Product Owner
Scrum Master
Developer
Tester/QA
In the SNHU Travel project, each role contributed to adapting the application when requirements shifted from general travel booking to wellness-focused travel experiences.

## Slide 3: Product Owner
Importance: Ensures the team builds the right product.
Represents the customer and stakeholders.
Creates and prioritizes the Product Backlog.
Defines requirements through user stories.
Makes decisions about business value and priorities.
When SNHU Travel decided to shift towards wellness and detox vacations, the Product Owner reprioritized the backlog so the team could focus on the new business objective without abandoning the project.

## Slide 4: Scrum Master
Importance: Ensures the team follows Scrum practices and removes obstacles.
Facilitates Scrum events.
Promotes communication and collaboration.
Helps resolve blockers.
Supports continuous improvement.
The Scrum Master helped coordinate communication when requirements changed and kept the team focused on the Sprint Goal despite changing priorities.

## Slide 5: Developer
Importance: Creates the product increment each sprint.
Designs, builds, and improves software features.
Collaborates with the Product Owner and Tester.
Estimates effort and determines what can be completed during a sprint.
The Developer implemented travel-booking features and evaluated which existing functionality could remain when the project shifted toward wellness travel.

## Slide 6: Tester/QA
Importance: Ensures software quality and validates requirements.
Creates test cases.
Verifies acceptance criteria.
Identifies defects before release.
Helps ensure the product meets user expectations.
The Tester updated test cases after the wellness-travel pivot and confirmed that revised requirements were functioning correctly.

## Slide 7: Agile SDLC Phases
Planning
Requirements are gathered, user stories are created, and work is prioritized in the Product Backlog.
Design
The team determines how the software will meet user and business requirements.
Development
Developers build the features identified for the sprint.
Testing
Features are verified to ensure they meet acceptance criteria and function correctly.
Deployment
Completed software increments are delivered to users or stakeholders.
Maintenance
The team fixes defects, improves features, and responds to user feedback.

## Slide 8: How Agile Differs
Unlike Waterfall, which moves through the SDLC phases once in sequence, Agile repeats planning, design, development, testing, deployment, and maintenance during every sprint.
Each iteration produces a working product increment and allows the team to adapt to feedback and changing requirements.
When SNHU Travel shifted towards wellness travel, the team didn’t restart the SDLC. We simply went through another Agile iteration by updating requirements, re-prioritizing the backlog, modifying development work, and retesting the application.

## Slide 9: How Agile Helped the SNHU Travel Project
Midway through development, SNHU Travel shifted its focus from general vacation booking to wellness and detox travel experiences.
The Product Owner re-prioritized the Product Backlog to reflect the new business objective.
Developers updated planned features while preserving existing functionality that still delivered value.
Test cases and acceptance criteria were revised to validate the new requirements without delaying the project.
This change demonstrated one of Agile’s greatest strengths: the ability to adapt to evolving business needs while continuing to deliver working software and maintain project momentum.

## Slide 10: Waterfall vs Agile
Waterfall
Sequential
Requirements fixed early
Testing near end
Difficult to change direction
Agile
Iterative
Requirements can evolve
Testing throughout
Adaptable to change
During the SNHU Travel project, the Agile approach proved more effective because the application’s requirements changed during development. When the focus shifted toward wellness and detox travel, the Scrum-Agile approach allowed the team to re-prioritize the Product Backlog and adapt existing work without restarting the project.

## Slide 11: Choosing Between Agile and Waterfall
Agile when requirements may change
Agile when stakeholder feedback is important
Waterfall when requirements are stable
Waterfall when regulatory documentation is critical
In this case, Agile was the better choice for the SNHU Travel project.

## Slide 12: References
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum Guides. https://scrumguides.org/
Atlassian. (2025). Agile project management: What it is and how to get started. https://www.atlassian.com/agile/project-management
IBM. (2025). What is the software development lifecycle (SDLC)? https://www.ibm.com/think/topics/sdlc
IBM. (2025). Agile vs waterfall: What’s the difference? https://www.ibm.com/think/topics/agile-vs-waterfall